Wednesday, November 9, 2011 20111109-1 In this Issue: I-405 Sepulveda Pass Improvements Project Expo Line: Train Testing Update

I-405 Sepulveda Pass Improvements Project The I-405 Sepulveda Pass Improvements contractor continues work to demolish the northern half of the Sunset Boulevard Bridge in Los Angeles, work that will require the demolition of the portion of the bridge over Sepulveda Boulevard beginning Wednesday, November 9, 2011 for three nights. Sepulveda Boulevard will be closed for approximately one-quarter mile between Montana Avenue and Church Lane as early as 9:00 p.m. to 6:00 a.m. three nights, requiring motorist detours. What: Demolition of the northern half of Sunset Boulevard Bridge. When: Bridge demolition work over Sepulveda Boulevard is anticipated to start on Wednesday, November 9, 2011 for three nights between 11:00 p.m. and 5:00 a.m. Work will be followed by abutment demolition on the eastside of the bridge starting on Thursday, November 17 through November 22. Activities are weather permitting and subject to change. Where: Sunset Boulevard Bridge at the I-405 freeway. What to Expect: Full Closure Location Sepulveda Boulevard between Montana Avenue and Church Lane. Night(s) Three nights: Nov 9, 10, 14 Recommended Detour Northbound Sepulveda Boulevard traffic will be detoured to Eastbound Montana Avenue, to Northbound Veteran Avenue to Westbound Sunset Boulevard to Northbound Church Lane, back to Sepulveda Boulevard. Southbound Sepulveda Boulevard traffic will be detoured to Southbound Church Lane to Eastbound Sunset Boulevard to Southbound Veteran Avenue, to Westbound Montana Avenue, back to Sepulveda Boulevard. Sunset Boulevard will remain open with one lane in each direction. Closure of Sepulveda Boulevard will NOT be simultaneous with freeway closures. Freeway lane closures may start as early as 10:00 p.m. Ramp closures on the Sunset Bridge will be coordinated with Caltrans, and may start as early as 7:00 p.m. Pedestrians will be rerouted to an area outside the construction zone. Traffic control officers will be on site to direct traffic. Emergency access will be maintained on the bridge at all times. For additional information or detour maps, visit www.metro.net/405. Expo Line: Train Testing Update Please click here for complete notice of upcoming train testing activities. Testing schedules are dynamic and subject to change. For the latest on construction activities and/or testing schedules, please visit BuildExpo.org.

http://www.buildexpo.org/wp-content/uploads/2011/11/110911-Train-Testing-Update-ENG-pkg.pdf

Metro.net Home ¦ Press Room ¦ Projects & Programs ¦ Meeting Agendas ¦ Riding Metro ¦ Metro Library Los Angeles County Metropolitan Transportation Authority 1 Gateway Plaza Los Angeles, California 90012-2952 Phone: 213-922-6888 Fax: 213-922-7447