PDA/HANDHELD DEVICES - TO VIEW WITH GRAPHICS CLICK HERE Tuesday, September 27, 2011 201100927-1 In this Issue: Second Phase of the Escalator Replacement Project Begins at Metro Red Line Civic Center Station I-405 Sepulveda Pass Improvements Project Second Phase of the Escalator Replacement Project Begins at Metro Red Line Civic Center Station The second phase of the Escalator Replacement Project begins at the Metro Red Line Civic Center Station. The contractor has relocated the barricades isolating the work area from one side of the escalators to the other at both entrances of the station where work is taking place. This now exposes the newly installed escalators that will operate in the upward direction while the contractor demolishes, removes and replaces the two escalators on the other side of the stairs. The contractor has installed signage directing patrons to the elevator and the station entrances according to Metro's recommendation. The completion of this construction activity is scheduled for early 2012. Work hours and dates are between 6:00 am until 6:00 pm, Monday through Friday, weather permitting. Critical tasks will take place as necessary during non-revenue hours and at night. I-405 Sepulveda Pass Improvements Project The I-405 Sepulveda Pass Improvements Project contractor will reconstruct all approaches to the Sunset Boulevard Bridge that spans the I-405 freeway in West Los Angeles, a construction activity that will require two separate phased 14 day ramp and roadway closures beginning September 30, 2011. Motorists should anticipate delays and are encouraged to plan ahead when traveling through this active construction zone. Specific detour maps are available on metro.net/405. Work is being performed as part of the reconstruction of the southern side of the Sunset Boulevard Bridge, which was initially demolished in July 2010. Local road and freeway ramp closures are now necessary to raise the street intersections and utilities to meet the new height of the bridge’s reconstructed south side. Work is also being done to prepare for the demolition and reconstruction of the northern side of the bridge. Once completed, the rebuilt bridge will be widened to provide additional vehicle capacity on the bridge and improve access to freeway ramps. What: Sunset Boulevard Bridge reconstruction closures When: Phase I: September 30, 2011 - October 14, 2011: 14 day and night closure of Eastbound Sunset Boulevard to Southbound I-405 on-ramp. Phase II: October 15, 2011- October 29, 2011: 14 day and night closure of north Church Lane between Sunset Boulevard and the Southbound I-405 ramps and Westbound Sepulveda Way to Westbound Sunset Boulevard between Sepulveda Boulevard and Sunset Boulevard. Weekday closure of the Southbound Sunset Boulevard off-ramp will be from 6 a.m. to 10 a.m. Where: Sunset Boulevard bridge at the I-405 freeway For latest updates visit the project web site at www.metro.net/405 or follow the project on twitter: twitter.com/I_405 and Facebook at facebook.com/405project. The project hotline is (213) 922-3665.