BOARD REPORT ATTACHMENT A

PROCUREMENT SUMMARY

ACTION: CONTRACT MODIFICATION

IN THE AMOUNT NOT-TO-EXCEED $4,777,432

Eastside Light Rail Transit Project

|  | Contract Number: PS-4310-0964 |
| --- | --- |
|  | Recommended Vendors: Eastside LRT Partners, a Joint Venture |
| 3. | Cost/Price Analysis Information: |

Bid/Proposed Price:

TBD

Recommended Price:

| TBD |
| --- |
|  | B. Details of Significant Variances: N/A |
|  | Contract Type: Cost-Plus-Fixed-Fee (CPFF) |
|  | Procurement Dates: Not Applicable to Contract Modifications |
|  | A. Issued: N/A |
|  | B. Advertised: N/A |
|  | C. Pre-proposal Conference: N/A |
|  | D. Proposals Due: N/A |
|  | E. Pre-Qualification Completed: N/A |
|  | F. Conflict of Interest Form Submitted to Ethics: N/A |
|  | Small Business Participation: No goal recommended |

A.  Bid Goal:

N/A

Date Small Business Evaluation Completed:

| N/A |
| --- |
|  | Small Business Commitment: N/A |
|  | Invitation for Bid/Request for Proposal Data: Not Applicable to Contract Modifications |

Notifications Sent:

N/A

Bids/Proposals Picked up:

N/A

Bids/Proposals Received:

| N/A |
| --- |
|  | Evaluation Information: |

A. Bidders/Proposers Names:

| See 2 above | Bid/Proposal Amount: 5,756,759 | Best and Final Offer Amount: N/A |
| --- | --- | --- |
|  | B. Evaluation Methodology: Price comparison |
|  | Protest Information: |
|  | A. Protest Period End Date: N/A |
|  | B. Protest Receipt Date: N/A |
|  | C. Disposition of Protest Date: N/A |

Contract Administrator:

DonCosta E. Seawell

Telephone Number:

922-1056

Project Manager:

Dennis Mori

Telephone Number:

922-7238

ATTACHMENT A-1

PROCUREMENT HISTORY: Eastside Light Rail Transit Project

BACKGROUND ON CONTRACTOR

Previously, the Board directed staff to expedite the implementation of the three Transit Corridor projects, and this effort to accelerate PE is consistent with that direction.  For the Eastside project, approval of the contract for Preliminary Engineering (PE) was essential if the MTA is to complete sufficient design work to amend its Federal Full Funding Grant Agreement in a timely manner.   Following full and open competition, the Board authorized award of this contract to the Eastside LRT Partners, a joint venture consisting of Parsons Brinckerhoff, Jenkins/Gales & Martinez and Barrio Planners, Inc., for Preliminary Engineering, with funding at the not-to-exceed amount of $20,859,000, plus five percent (5%) for future change orders.  The contract was subsequently negotiated at $18,959,501.

PROCUREMENT BACKGROUND

In August 2001 Phase I of Preliminary Engineering (PE) was completed for the entire project. In September 2001, the project commenced Phase II of PE for the Design/Build portion of the project in order to prepare the at-grade Design/Build packages for bidding.  In February 2002, the Board approved the project by accepting the Final Supplemental Environmental Impact Report and Study (FEIR/FEIS).  While the project awaits the Record of Decision from the Federal Transit Administration, it is in the best interest of the project to continue PE through an addition phase in order to prepare for Final Design.  This modification will authorize Phase III of PE through July of 2002 for the underground structures.

The Small Business Diversity (SBD) Unit recommended a 20.29% Small Business Enterprise (SBE) participation goal for this procurement.  Current DBE attainment set forth in Attachment A-2.

C.	EVALUATION OF PROPOSALS

The MTA Project Office, Office of Procurement and County Counsel have reviewed the facts underlying each change order and concur that they have been merited under the terms and conditions of the Contract and Public Utilities Code §130243.  The Management Audit Services Department (MASD) has completed the required audit of these change orders and did not take exception with the cost proposals.

D.  COST/PRICE ANALYSIS EXPLANATION OF VARIANCES

| PROPOSED AMOUNT | MTA ESTIMATE | NEGOTIATED AMOUNT |
| --- | --- | --- |
| $5,756,759 | $5,139,857 | $4,777,432 |

The recommended total amount of $4,777,857 has been determined to be fair and reasonable based upon fact finding, clarification, a cost analysis with the MTA estimate and pre-award audit performed by Management Audit Services Department (MASD).  MASD took no exceptions to the contractors proposed amounts.

ATTACHMENT A-2

LIST OF CONTRACTORS/SUBCONTRACTORS

PRIME CONTRACTOR

EASTSIDE LRT PARTNERS, a Joint Venture, consisting of:

Parsons Brinckerhoff Quade & Douglas, Inc.

Jenkins, Gales & Martinez, Inc.

Barrio Planners, Inc.

SMALL BUSINESS	SUBCONTRACTORS

Electrical Building Systems, Inc. 		Kal Krishnan Consulting Services, Inc.

LKG-GMC Consultants 			Manuel Padron & Assoc.

Ted Tokio Tanaka Architects			Wagner Engineering

OTHER SUBCONTRACTORS

Tetra Tech-ASL Consulting Engineers	 Kennard Design Group

E-2 Consulting Engineers, Inc. 		Jacobs and Associates

Moffatt & Nichol Engineers 			Wilson, Ihrig & Associates, Inc.

SMALL BUSINESS PARTICIPATION

This Contract has a 20.29% Disadvantaged Business Enterprise (DBE) participation goal.  The contract was awarded March 8, 2001 and is approximately 81% complete.  Current DBE attainment1 based on the current contract amount2 is 10.72%.  Current DBE participation3 based on the total actual amount paid-to-date to prime and total actual amount paid-to-date to DBE is 19.01%.

Original Award Amount			 $   18,929,501.00

Current Contract Amount2		 $   19,399,751.00

Total Actual Amount Paid to Date to Prime	 $   10,727,590.47

Subcontractor

| Commitment | Current Attainment 1 | Current Participation3 |
| --- | --- | --- |

| Current Status |
| --- |
| Barrio Planners, Inc. | 13.34% | 7.85% | 13.85% | Performing |
| Electrical Building Systems | 1.02% | 0.40% | 0.70% | Performing |
| Kal Krishnan Consulting | 0.55% | 0.09% | 0.16% | Performing |
| LKG-GMC Consultants | 0.84% | 0.38% | 0.68% | Performing |
| Ted Tokio Tanaka Arch | 0.87% | 0.63% | 1.21% | Performing |
| Manuel Padron & Assoc. | 0.31% | 0.17% | 0.30% | Performing |
| Wagner Engineering | 3.36% | 1.20% | 2.11% | Performing |
| TOTAL |

20.29%

10.72%

19.01%

|  | Expected to Meet the Goal |
| --- | --- |

1Current Attainment = Total Actual Amount Paid-to-Date to Subs  ÷ Total Relevant Contract Amount

2Current Contract Amount = Original Contract Value + Contract Cost Modifications affecting DBE or SBE Scope of Work

3Current Participation = Total Actual Amount Paid-to-Date to Subs ÷ Total Actual Amount Paid-to-Date to Prim