BOARD REPORT ATTACHMENT A

PROCUREMENT SUMMARY

CONTRACT MODIFICATION IN THE AMOUNT OF $1,033,129 AND

AN INCREASE IN AUTHORIZATION FOR EXPENDITURE

IN THE AMOUNT OF $1,033,129

|  | Contract Number: E0350 Contract Extension, Change Order No. 8.00 |
| --- | --- |
|  | Recommended Vendor: LTK Engineering Services |
| 3. | Cost/Price Analysis Information: |
|  | Bid/Proposed Price: $2,934,611 | Recommended Increase: $1,033,129 (Does not include the $300,000 LNTP approved at February 2002 Board) |
|  | B. Details of Significant Variances are in Attachment A-1.D |
|  | Contract Type: Cost Reimbursable, Fixed Fee |
|  | Procurement Dates: |
|  | A. Issued: July 28, 1993 (Initial contract award) |
|  | B. Advertised: N/A |
|  | C. Pre-proposal Conference: N/A |
|  | D. Proposals Due: August 29,2001, (Received Date) |
|  | E. Pre-Qualification Completed: N/A |
|  | F. Conflict of Interest Form Submitted to Ethics: February 20,2002 |
|  | Small Business Participation: |
|  | A. Bid/Proposal Goal: 25% MBE; 8% WBE | Date Small Business Evaluation Completed: February 20,2002 |
|  | Small Business Commitment: 33% Details are in Attachment A-2 |
|  | Invitation for Bid/Request for Proposal Data: |
|  | Notifications Sent: N/A | Bids/Proposals Picked up: N/A | Bids/Proposals Received: N/A, (MTA Unilateral Action) |
|  | Evaluation Information: |
|  | A. Bidders/Proposers Names: LTK Engineering Services | Bid/Proposal Amount: $2,934,611 | Best and Final Offer Amount: $1,333,129 |
|  | B. Evaluation Methodology: MASD & Estimating Dept. Review Details are in Attachment A-1.C |
|  | Protest Information: |
|  | A. Protest Period End Date: N/A |
|  | B. Protest Receipt Date: N/A |
|  | C. Disposition of Protest Date: N/A |
|  | Contract Administrator: Ed Velasquez | Telephone Number: 922-7315 |
|  | Acting Project Manager: Nick Brown | Telephone Number: 922-7207 |

BOARD REPORT ATTACHMENT A-1

PROCUREMENT HISTORY

CONTRACT MODIFICATION IN THE AMOUNT OF $1,033,129 AND

AN INCREASE IN AUTHORIZATION FOR EXPENDITURE

IN THE AMOUNT OF $1,033,129

# A. Background on Contractor

- The contractor for this action is LTK Engineering Services (LTK) of Los Angeles California. The firm has been in the rail industry consulting business for greater than 10 years.

- Major areas of expertise that LTK offers include administration, design review, testing and inspection services for rail vehicles and rail systems. LTK generally provides these services to the rail car industry, other transit properties across the country, and currently provides these services to MTA.

- Since July 1993, LTK has been providing these specialized services to the MTA under Contract E0350. LTK provides administrative and technical oversight to Siemens Transportation Systems in their effort to deliver the fifty two (52) light rail vehicles ordered by MTA under the P2000 acquisition contract.

- LTK holds several other similar contracts with transit properties across the country.

B. Procurement Background

- The initial professional services procurement was issued as a competitive RFP. Three professional rail consultant firms responded. The MTA Evaluation and Selection Committee selected LTK for award. The MTA Board approved the selection process and the recommendation of LTK, by awarding LTK Contract No. E0350 on July 28, 1993.

- June1994, Contract Work Order No.1.0 was approved by the Board and issued to LTK under MTA Contract E0350 in the amount of $6,512,994. The term of the Contract Work Order was four years ending in 1997.

- June 1995, Contract Work Order No.1.0, Change Order No. 1, was approved by the Board and issued to LTK in the amount of $4,918,147 for a total contract amount of $11,431,141. The term of the Contract Work Order was extended by two years, to end in 1999.

- June 2000, Contract Work Order No. 1.0, Change Order No. 5 was approved by the Board and issued to LTK in the amount of  $2,377,594 for a total contract amount of $13,808,735. The Contract Work Order period of performance was extended to December 31, 2001.

- November 2001, MTA received a contract Cost to Complete proposal from LTK in the amount of $2,934,611 for 23,500 hours of service. MTA began discussions with LTK regarding a reduction in their required scope of services in support of the Siemens P2000 light rail vehicle contract.

- December 29, 2001, MTA issued a No Cost Time Extension under Contract Work Order No. 1.0, Change Order No.7.01. Based on assurance that sufficient funds remained in the LTK account, MTA extended LTK’s period of performance through March 31, 2002. LTK executed and returned the No Cost Time Extension to MTA.

- January 2002, LTK advised that its funds will exhaust current funding by February 18, 2002.  MTA issued the revised scope of services to LTK for their review and comments. Scope of services were reduced from 23,538 hours to 12,000 hours as a result of MTA Management directive that consultant services be mitigated to the extent possible and the outstanding services be provided by MTA staff. In this case MTA Quality Assurance Engineering staff shall perform the P2000 Work In Process and Acceptance Inspections previously performed by LTK.

- February 4, 2002, LTK provided MTA with a revised Cost to Complete proposal for the balance of the services required in support of the Siemens P2000 Light Rail Vehicle Acquisition contract.  A funding increase of $300,000 and time extension through April 30, 2002, was approved by the Board at the February Board Meeting to allow LTK to continue providing the professional administrative support services for the next 90 days, and provide staff with time to finalize negotiations for the remaining effort.

- March 21, 2002, LTK submitted a final cost to complete proposal based upon definition of the revised scope of services now to be provided by LTK and the tasks to be performed by the MTA.

C. Evaluation of Proposals

In accordance with MTA Procurement policies and procedures, the following evaluations were performed at the request of the Contracting Officer:

- A desk audit of LTK’s November 2001 Cost to Complete Proposal was performed by the Management Audit Services Department (MASD). The proposed direct and indirect rates were found to be in compliance with Generally Accepted Accounting Principles.

- MTA Rail Construction representatives conducted technical evaluation of the level of effort proposed by LTK. Their recommendation was a reduction in the scope of services to be performed by the contractor. A reduced scope of work was successfully negotiated with the Contractor.  The Contractor then responded with a reduced cost proposal.

- MTA Estimating Department provided an independent Fair Cost Estimate based upon the Statement of Work, as it existed in November 2001. The Estimate was later revised to reflect the negotiated reduced scope of work. This estimate provides MTA with a reasonableness test of the proposed level of effort and the related prices.

D.  Cost/Price Analysis

During negotiations some of the previously deleted effort, was added back into the scope of work.  Since the additional scope labor categories were in accordance with the previously approved rates and the technically acceptable hours, the recommended increase is reasonable based upon the MTA audit results, the negotiated revision in the work scope and the revised independent Fair Cost Estimate.

| Bid/Proposal Amount | MTA Estimate | Recommended Increase Amount |
| --- | --- | --- |
| $2,934,611 – original scope $1,333,129 – revised scope | $2,446,312 – original scope $1,159,447 – revised scope (Does not include the efforts added back in during negotiations) | $1,033,129 - revised scope (Does not include $300,000 LNTP approved at February 2002 Board) |

BOARD REPORT ATTACHMENT A-2

LIST OF SUBCONTRACTORS

CONTRACT MODIFICATION IN THE AMOUNT OF $1,033,129 AND

AN INCREASE IN AUTHORIZATION FOR EXPENDITURE

IN THE AMOUNT OF $1,033,129

SMALL BUSINESS PARTICIPATION

This Contract Work Order (CWO) contract has a Minority Business Enterprise (MBE) participation goal of 25% and Women Business Enterprise (WBE) participation goal of 8%. This contract was awarded July 28, 1993 and is approximately 90% complete.  At the time of award, the Contractor designated M/WBE subcontractors to be utilized without schedules or expenditures specified.  As such, there are no specific dollar commitments made to the designated MBE/WBE’s.

Current MBE attainment1 based on the current contract amount2 is 27.25%.  Current DBE participation3 based on the total actual amount paid-to-date to prime and total actual amount paid-to-date to MBE firms is 28.56%.  Three (3) of the four (4) original MBE subcontractors are performing on the contract as listed.  One (1) MBE firm, DivTech, was substituted with Authority approval.

Current WBE attainment1 based on the current contract amount2 is 5.83%.  Current WBE participation3 based on the total actual amount paid-to-date to prime and total actual amount paid-to-date to WBE firms is 6.11%.  Each of the three (3) original WBE firms are performing or have performed as listed.  WBE attainment on this Contract has been impacted due to the highly specialized work involved on the CWO's issued.  The nature of the work to be performed by the WBE firms was much more specialized than anticipated at the time of award and exceeded performance levels of the WBE firms listed.  The Small Business Diversity Department, however, finds LTK in compliance based on a review of the good faith efforts documentation submitted.  The Prime has further demonstrated good faith efforts to maximize M/WBE participation by utilizing two (2) additional WBE firms and one (1) additional MBE firm.

Original Award Amount			 $             6,512,994

Current Contract Amount2		 $           13,836,768

Total Actual Amount Paid to Date to Prime	 $           13,202,440

MBE

| Subcontractor | Commitment | Current Attainment 1 | Current Participation3 | Current Status |
| --- | --- | --- | --- | --- |
| Kal Krishman | CWO | 3.35 % | 3.50% | Performing |
| D’ Leon Consulting | CWO | 4.09 % | 4.29% | Performing |
| DivTech | CWO | 2.30 % | 2.41% | Substituted |
| Virginkar | CWO | 17.43 % | 18.27% | Performing |
| Gardner Consulting Planners | CWO | 0.08 % | 0.09% | Performing |
| TOTAL | 25% | 27.25% | 28.56% | Exceeding the Goal |

1Current Attainment = Total Actual Amount Paid-to-Date to Subs  ÷ Total Current Contract Amount

2Current Contract Amount = Original Contract Value + Contract Cost Modifications

3Current Participation = Total Actual Amount Paid-to-Date to Subs ÷ Total Actual Amount Paid-to-Date to Prime

WBE

| Subcontractor | Commitment | Current Attainment 1 | Current Participation3 | Current Status |
| --- | --- | --- | --- | --- |
| LSB Technology | CWO | 1.05% | 1.10% | Performing |
| Evans Brothers Co. | CWO | 1.49% | 1.57% | Performed |
| LKG-CMC | CWO | 1.48% | 1.55% | Performing |
| Lisa Ek & Associates | CWO | 0.05% | 0.05% | Performing |
| Aegir Systems | CWO | 1.76% | 1.84% | Performing |
| TOTAL | 8% | 5.83% | 6.11% | Expected to Meet the Goal |

1Current Attainment = Total Actual Amount Paid-to-Date to Subs  ÷ Total Current Contract Amount

2Current Contract Amount = Original Contract Value + Contract Cost Modifications

3Current Participation = Total Actual Amount Paid-to-Date to Subs ÷ Total Actual Amount Paid-to-Date to Prime