OPERATIONS COMMITTEE

SEPTEMBER 18, 2002

SUBJECT:	UNIVERSAL FARE SYSTEM (UFS)

ACTION:	AUTHORIZE AN INCREASE TO THE CUBIC TRANSPORTATION SYSTEMS, INC. (CTS) CONTRACT TO PURCHASE EQUIPMENT FOR THE SAN FERNANDO VALLEY BUS RAPID TRANSIT (SFV BRT) PROJECT

RECOMMENDATION

Authorize the Chief Executive Officer to execute Change Order No. 1 to contract No. OP-02-4610-10 with Cubic Transportation Systems, Inc. (CTS) to provide Universal Fare System (UFS) equipment in the amount not-to-exceed $3,437,422, increasing the total contract value from $89,003,444 to $92,440,866.

RATIONALE

In accordance with the current implementation of the Universal Fare System (UFS) on all MTA bus and rail systems and as part of MTA’s “customer first” focus, the new San Fernando Valley’s Bus Rapid Transit Project (SFV-BRT) will likewise utilize UFS fare collection equipment to enable the region’s customers to travel seamlessly on this route and ensure compatibility with other transit systems within Los Angeles County.

The UFS contract with Cubic Transportation Systems, Inc. (CTS) will replace MTA’s obsolete bus and rail fare collection equipment with new, electronic Ticket Vending Machines (TVM), Stand Alone Validators (SAV), Validating Fareboxes and other ancillary equipment to automate fare collection on all MTA bus and rail  service.

The SFV BRT is scheduled for revenue operation by April 2005 when the current UFS implementation of existing bus and rail equipment will be completing final systems acceptance.  Staff recommends the purchase of SFV BRT rail ticket vending machines and smart card validators now, in consideration of approximately $2 million savings to be derived from the purchase and installation of SFV BRT fare collection equipment as an amendment to the current UFS base contract.  Current Phase I  SFV BRT scheduled for revenue operation in April 2005 will operate like a light rail system on the dedicated right of way, therefore bus fare boxes will not be installed on these vehicles at this time.  However, the separate procurement specifications of the SFV BRT vehicles include provisions for the future

installation of on-board bus fare boxes to allow for maximum flexibility and usage of BRT vehicles operating off of the dedicated right of way for future expansion phases of the BRT system.  The current recommendation for the exercising of UFS options, however, is limited strictly to ticket vending machines and smart card validators to be installed at the SFV BRT stations, and do not include fare boxes, which are not necessary to operate Phase I of this project.

The Contract was awarded to CTS on March 7, 2002 in the amount of $89,003,444 with the ability to purchase additional equipment quantities at the base bid unit prices for six months after issuance of the Notice to Proceed (March 12, 2002), or September 2002.   CTS has subsequently extended the original six months time frame for MTA to purchase additional equipment until November 1, 2002.  After November 1, 2002 additional equipment and materials are priced on a quantity- based price schedule that is less economical than the base bid prices.  The savings of approximately  $2 million dollars estimated for SFV BRT is based on purchasing the equipment now as part of the base manufacturing run .  Given the UFS implementation and SFV BRT project schedule, exercising such available options now provides MTA with considerable financial benefit.

FINANCIAL IMPACT

The required funding of $3,437422 for additional UFS equipment is within the total San Fernando Valley Bus Rapid Transit Project forecast of $329,500,000.  There is no impact on the FY03 budget.  Expenditures for this change order will occur in FY04 and FY05.  Since this is a multi-year contract, the cost center manager and appropriate Deputy Executive Officer will be accountable for budgeting the cost in future years, including any options exercised.  This change order is 100% state and locally funded.

ALTERNATIVES CONSIDERED

As an alternative, MTA staff considered delaying the purchase of the project equipment by approximately 1 year to just barely meet the SFV BRT project schedule. However, this option would increase the cost to MTA by approximately $2 million.

The last alternative MTA staff considered is to purchase an entirely separate system through a separate procurement.  However, this approach would potentially result in a more expensive and incompatible system to the UFS, and is contrary to the MTA Board’s directive to implement a seamless, regional fare collection system for Los Angeles County.

##### NEXT STEPS

Information regarding the San Fernando Valley Bus Rapid Transit Project will be included as part of the staff’s quarterly progress reports for the entire UFS Project and the San Fernando Valley Bus Rapid Transit Project Quarterly Report.

Staff intends to return to the Board in several months to request approval of approximately $1 million dollars of other related costs that staff is currently negotiating. Unlike the current recommended Change Order No. 1, these additional items do not have contractually specified unit prices for options which must be exercised now to obtain a cost savings.  These additional items include modifications to the central computer, site preparation, installation and testing, manuals, training, project management, engineering and other ancillary costs which are specific to the SFV BRT project, and were therefore not included in the base contract at the time of the UFS award.  Once an acceptable negotiation has been completed with CTS, staff will return for Board approval of these costs, to be funded from the SFV BRT project budget for equipment acquisition

### ATTACHMENTS

### A  	Vendor Summary

A-1	Procurement History

A-2	List of Subcontractors

## Prepared by:

## Jane Matsumoto, Project Manager, Universal Fare System

## Roger F. Dames, Interim Deputy Executive Officer Project Manager, San Fernando Valley Bus Rapid Transit Project

John B. Catoe, Jr. Deputy Chief Executive Officer

Roger Snoble Chief Executive Officer

BOARD REPORT ATTACHMENT A

PROCUREMENT SUMMARY

UNIVERSAL FARE SYSTEM

|  | Contract Number: OP-02-4610-10 |
| --- | --- |
|  | Recommended Vendor: Cubic Transportation Systems, Inc. |
| 3. | Cost/Price Analysis Information: |
|  | A. Proposed Price C/O 3: $3,437,422 | Recommended Price C/O 3: $3,437,422 |
|  | B. Details of Significant Variances are in Attachment A-1.D: None |
|  | Contract Type: Firm Fixed Price |
|  | Procurement Dates: Issued: July 24, 2002 Advertised: N/A Pre-Proposal Conference: N/A Proposal Due: August 29, 2002 Pre-Qualification Completed: N/A Conflict of Interest Form Submitted to Ethics: N/A |
|  | Small Business Participation: |
|  | A. Bid/Proposal Goal: 3% DBE GoalN/A | Date Small Business Evaluation Completed: January 31, 2002N/A |
|  | Small Business Commitment: 5.65% |
| 57. | Invitation for Bid/Request for Proposal Data: |
|  | Notifications Sent: N/A | Bids/Proposals Picked up: N/A | Bids/Proposals Received: N/A |
| 68. | Evaluation Information: N/A |
|  | B. Evaluation Methodology: N/A |
| 79. | Protest Information: |
|  | A. Protest Period End Date: N/A |
|  | B. Protest Receipt Date: N/A |
|  | C. Disposition of Protest Date: N/A |
| 810. | Contract Administrator: Donald C. Dwyer | Telephone Number: 922-6387 |
| 9.11. | Project Manager: Jane Matsumoto | Telephone Number: 922-3045 |

BOARD REPORT ATTACHMENT A-1

PROCUREMENT HISTORY

## UNIVERSAL FARE SYSTEM

# A. Background on Contractor

Cubic Transportation Systems, Inc., a wholly owned subsidiary of Cubic Corporation, is located in San Diego, California. Cubic Transportation Systems, Inc. (Cubic) has been in business since 1949. Cubic specializes in two areas of business: Defense and Transportation. Cubic is currently under contract with the MTA to perform maintenance on bus fare boxes. All the fare boxes currently used by the MTA were provided by Cubic in the early 1990’s. Cubic’s performance under these contracts has been satisfactory. Cubic has provided fare collection equipment to transit agencies throughout the United States and the World including New York City Transit, Chicago Transit Authority, Washington Metropolitan Area and London Underground Limited.

B. Procurement Background

During the February 2002, Board Meeting, the MTA Board awarded the Universal Fare System (UFS) Contract to Cubic Transportation System, Inc. (Cubic). Cubic has agreed to extend core contract pricing for UFS equipment to other MTA projects and to the Regions Municipal Operators if the orders can be placed by November 1, 2002. The pricing in the core contract is heavily discounted due to the large volume of equipment ordered. Orders for equipment placed after November 1, 2002 would be subject to the higher unit prices identified in the Contract as Additional Equipment – Variable Quantities Options.

Board Authorization Summary:

Original Contract:	$84,003,444

Allowance for Changes*:	  $5,000,000

Total Board Authorization:	$89,003,444

Change Order No. 3	$3,437,422

Revised Total	$92,440,866

*The $5,000,000 was approved by the MTA Board for changes to existing core contract work for the Pasadena Gold Line and Metro Rail Projects.  This is a new project and additional funding is required for purchasing additional fare collection equipment.

C. Evaluation of Proposals

N/A

D.  Cost/Price Analysis Explanation of Variances

The recommended price has been determined to be fair and reasonable during the evaluation of the original contract. Unit prices proposed are in accordance with the core Contract rates.

BOARD REPORT ATTACHMENT A-2 – LIST OF SUBCONTRACTORS

## UNIVERSAL FARE SYSTEM

PRIME CONTRACTOR – Cubic Transportation System, Inc.

##### SMALL BUSINESS COMMITMENT

American Alloy Fabrication, Inc.

Lows Enterprises, Inc.

Priority MFG., Inc.

Robnett Electric

TechProse

J-Tec Metal Products

KLJ, Inc.

Komex

OTHER SUBCONTRACTORS

GFI Genfare

Mercury Ems

Allbright Technologies

Ics Advent

Mars Electronics

###### SMALL BUSINESS PARTICIPATION

This Contract has a DBE participation goal of 5.65%.  The contract was awarded on March 12, 2002 to Cubic Transportation, Inc. and is 0% complete. Current DBE attainment1 based on the current contract amount2 is 0%.  Current DBE participation3 based on total actual amount paid-to-date to contractor and total actual amount paid-to-date to DBEs is 0%. Each of the listed DBE subcontractors will perform on the Contract as listed.

Original Award Amount			 	 $89,003,444.00

Current Contract Value2				          -0-

Total Actual Amount Paid to Date to Prime	 	          -0-

| Subcontractor | Commitment | Current Attainment 1 | Current Participation3 | Current Status |
| --- | --- | --- | --- | --- |
| American Alloy Fabrication, Inc. | .25% | 0% | 0% | Awarded |
| Lows Enterprises, Inc. | .13% | 0% | 0% | Awarded |
| Priority MFG., Inc. | .93% | 0% | 0% | Awarded |
| Robnett Electric | 2.53% | 0% | 0% | Awarded |
| TechProse | .40% | 0% | 0% | Awarded |
| J-Tec Metal Products | .13% | 0% | 0% | Awarded |
| KLJ, Inc. | .25% | 0% | 0% | Awarded |
| Komex | 1.03% | 0% | 0% | Awarded |
| TOTAL | 5.65% | 0% | 0% | New Award |

1Current Attainment = Total Actual Amount Paid-to-Date to DBE Subs  ÷ Total Current Contract Amount

2Current Contract Amount = Original Contract Value + Contract Cost Modifications

3Current Participation = Total Actual Amount Paid-to-Date toDBE Subs ÷ Total Actual Amount Paid-to-Date to Prime