## PLANNING AND PROGRAMMING COMMITTEE

SEPTEMBER 18, 2002

SUBJECT:	SHORT RANGE TRANSPORTATION PLAN:

SEPTEMBER PROGRESS REPORT

ACTION:	RECEIVE AND FILE

RECOMMENDATION

Receive and file September progress report on the development of the Short Range Transportation Plan for FY 04 – 09.

ISSUE

The Chief Executive Officer has directed staff to initiate a Short Range Transportation Plan to identify MTA programming commitments and implementation schedules for all modes of transportation.  Staff will be providing the Board a progress report on Short Range Transportation Plan work activities completed through August 2002.

BACKGROUND

Staff are in the process of developing a Short Range Transportation Plan to identify multi-modal projects and programs that are recommended for funding over the six year period from FY ‘04 – 09.

Staff will be providing the MTA Board with quarterly progress reports on the completion of major work plan activities, providing the Board the opportunity to comment on the plan as it develops.  The attached report reflects work completed from May through August 2002.

September Quarter’s Highlights

Work has progressed over the last quarter on the technical planning analysis necessary to identify current and future mobility conditions.  The September Progress Report includes corridor profiles for each of the six congested corridors that will be analyzed (I-5, I-10 Santa Monica Freeway, I-405, I-710, I-10/Route 60, and I-5/Route 14), identifying current mobility conditions and possible short term improvement strategies.  This document will also report on preliminary performance analysis at the corridor and sub-regional level, comparing mobility in 2001 and 2009.  The report will also provide a preliminary analysis regarding funding within the short-range time frame.

NEXT STEPS

During the next quarter, staff will coordinate with cities along the congested corridors, with sub-regional Councils of Governments, and with MTA service sectors in seeking input regarding alternatives that should be considered for analysis in the Short Range Transportation Plan alternatives analysis.

ATTACHMENT(S)

- Short Range Transportation Plan for Los Angeles County, FY 04-09:  September Progress Report

Prepared by: 	Brad McAllester, Deputy Executive Officer

Long Range Planning and Coordination

_______________________________

James L. de la Loza

Executive Officer

Countywide Planning & Development

______________________________

Roger Snoble

Chief Executive Officer