# CONSTRUCTION COMMITTEE

NOVEMBER 20, 2002

## PROJECT:	VEHICLE ACQUISITION PROJECT

#### CONTRACT: 	P2000, LOS ANGELES STANDARD LIGHT RAIL

VEHICLE, SIEMENS TRANSPORTATION SYSTEMS, INC.

ACTION:	CONTRACT MODIFICATION IN THE AMOUNT OF $225,000

### RECOMMENDATION

Authorize the Chief Executive Officer to execute Change Order No. 35 to Contract No. P2000, Los Angeles Standard Light Rail Vehicle, with Siemens Transportation Systems, Inc., to replace existing passenger seat upholstery on 26 of the 52 Light Rail Vehicles in the amount of $225,000 increasing the Total Contract Value from $214,559,333 to $214,784,333.

Within Construction Committee authority:  Yes        No        N/A

BACKGROUND

Contract No. P2000 is a fixed price, federally funded procurement.  The scope of work consists of designing, manufacturing, inspecting, and delivering 52 Light Rail Vehicles.

On July 28, 1993, Contract No. P 2000, Los Angeles Standard Light Rail Vehicle, was awarded to Siemen Duewag Corporation, now Siemens Transportation Systems, Inc., in the amount of $215,370,314.  The notice to proceed was issued on February 25, 1994 with a completion date of October 31, 1998.

The P2000 vehicles were placed into Revenue Service starting in April 2001.  As more vehicles were placed into service it became apparent that the seat fabric upholstery (which in the early P2000 stages had been specified by an MTA selection committee) became soiled easily and appeared dirty.  Consequently the seats required high maintenance for cleaning and fabric replacement.

The MTA Staff, which had been evaluating seat fabrics for several years elected to change the fabric in the P2000 vehicles.  Consequently, MTA replaced the seat

fabric in the 26 vehicles which were in revenue service at that time.  Since the remaining 26 vehicles were still under Siemens’ control in various stages of production and completion, Siemens was directed via a Work Authorization Change Notice (WACN) to replace the seat fabric in those vehicles.

Siemens submitted a proposal for the seat fabric change and it has been negotiated.  Details are outlined in attachment A-1.

### FINANCIAL IMPACT

Funding of $225,000 for this action is included in the FY03 Budget in Cost Center 8510, Construction Contracts Line Item 50316, under Project No. 800150, Los Angeles Rail Car Project.

Potential for Cost Recovery:  Yes       No        N/A

ALTERNATIVES CONSIDERED

The MTA Board may reject this change, however, the seats have already been re-upholstered in order to make the vehicles suitable for Revenue Service on the Metro Green Line where they are currently operating.  Staff does not recommend this alternative.

ATTACHMENTS

Attachment A:		Procurement Summary

Attachment A-1:		Procurement History

Attachment A-2:		List of Subcontractors

Attachment B:		Contract Value Status Summary

Prepared By:	Nick Brown, Director Systems Integration

Tom Butler, Contract Administrator

________________________________

Dennis S. Mori

Interim Executive Officer, Construction

________________________________

Roger Snoble

Chief Executive Officer

BOARD REPORT ATTACHMENT A

PROCUREMENT SUMMARY

P2000, Los Angeles Standard Light Rail Vehicle

Siemens Transportation Systems, Inc.

|  | Contract No.: P2000 Change Order No. 35 |
| --- | --- |
|  | Recommended Vendor: |
|  | Name: Siemens Transportation Systems, Inc. | City: Sacramento, CA |
| 3. | Cost/Price Analysis Information: |
|  | Proposed Price: $230,557 | Recommended Price: $225,000 |
|  | B. Explanation of Significant Variances: Not Applicable |
|  | Historical Amount: Not Applicable |
|  | Contract Type: Firm Fixed Price |
|  | Procurement Dates: |
|  | A. Issued: Not Applicable |
|  | B. Advertised: Not Applicable |
|  | C. Pre-proposal Conference: Not Applicable |
|  | D. Proposals Due: Not Applicable |
|  | E. Pre-Qualification Completed: Not Applicable |
|  | F. Conflict of Interest Form Submitted to Ethics: October 2, 2002 |
|  | Small Business Participation: |
|  | A. %Goal in RFP: See Attachment A-2 | Date Small Business Evaluation Completed: September, 2002 |
|  | B. Contractor Commitment: See Attachment A-2 |
|  | Request for Proposal Information: |
|  | # Notifications Sent: Not Applicable | # Proposals Picked up: Not Applicable | # Proposals Received: Not Applicable |
|  | Evaluation Information: |
|  | A. Listing of Proposers: Vendor Name: Siemens Transportation Systems Inc | Proposal Amount: $230,557 | BAFO Amount: Not Applicable |
|  | Evaluation Methodology: Best Value (see Attachment A-1.C) |
| 10. | Protest Information: |
|  | A. Date Protest Period Ends: Not Applicable |
|  | B. Date Protest Received: Not Applicable |
|  | C. Disposition of Protest & Date: Not Applicable |
| 11. | Contract Administration Mgr: Tom Butler | Telephone No.: 922-7312 |
| 12. | Project Manager: Nick Brown | Telephone No.: 922-7207 |

BOARD REPORT ATTACHMENT A-1

PROCUREMENT HISTORY

P2000, LOS ANGELES STANDARD LIGHT RAIL VEHICLE SIEMENS TRANSPORTATION SYSTEMS, INC.

A.  Background on Contractor

The Siemens Group of companies is an international leader in electrical engineering and electronics, ranking twenty-fourth on the Fortune 500 list of global companies.  They are over 150 years old with sales of $66 Billion.

Siemens Transportation Systems, Inc. is headquartered in Sacramento, California.  It is a world leader in the transportation industry and is the U.S. subsidiary of the worldwide Transportation Systems Division of Siemens.  The Vehicle Division of Siemens Transportation Systems Inc. is also located in Sacramento, California, and is the Siemens entity which is currently manufacturing the light rail vehicles for the MTA under the P2000 contract.

The Vehicle Division of Siemens Transportation Systems, Inc. has manufactured and delivered light rail vehicles for transit authorities in San Diego, Denver, Salt Lake City, St Louis, Portland, and Venezuela over the past 10 years.

To date, the P2000 contract is the first and only light rail vehicle contract that the MTA has issued to Siemens.

##### Procurement Background

This seat replacement activity was initiated via a WACN and covered Siemens’ vehicles both at Siemens’ Sacramento Facility and MTA Facilities.  At that time only 26 vehicles had been accepted and the remaining 26 were Siemens’ property.

Currently, delivery of the P2000 Vehicles is on-going and 41 (as of 10/7/02) vehicles have been conditionally accepted and are in revenue service.  Nine additional vehicles are on site and the two remaining vehicles should arrive on site by December.  Commissioning testing of the vehicles is continuing and all vehicles are scheduled to be accepted by December 31,2002.

##### Evaluation of Proposals

Siemens submitted an original proposal of $272,336, later revised to $230,577, for this seat fabric replacement activity.  Based upon price/cost analysis, the MTA Estimating Department recommended a price of $129,872 and the car consultant recommended $183,579.

Initially the seat subcontractor costs appeared high.  However, later examination and discussion by the administrator revealed that the price was slightly less than what the MTA had been paying the subcontractor for the same fabric in a competitive environment.  Therefore the subcontractor costs were considered acceptable.

Siemens’ labor hours for the removal, shipping, and re-installation of the seat inserts appeared high.  However, discussions with the MTA Maintenance Supervisor who had already performed that activity on the first 26 vehicles indicated the Siemens hours were reasonable.

##### Cost/Price Analysis Explanation of Variances

Negotiations were finalized at a price of $225,000.  Based upon previous price/cost evaluation, fact-finding, clarifications, and negotiation discussions, the recommended price is considered fair and reasonable.

| Proposed Price $272,336 Original $230,557 Revised | MTA Estimate * | Recommended $225,000 |
| --- | --- | --- |

*Price/cost analysis performed by the car consultant and reviewed and evaluated by MTA

Estimating Department as noted in Section C.

## BOARD REPORT ATTACHMENT A-2

LIST OF SUBCONTRACTORS

P2000, LOS ANGELES STANDARD LIGHT RAIL VEHICLE

SIEMENS TRANSPORTATION SYSTEMS, INC.

Prime Contractor:	Siemens Transportation Systems, Inc.

Subcontractors:

Bombardier Transportation (Holdings) USA Inc.	 Coach and Car Equipment

1501 Lebanon Church Road				Corporation

Pittsburgh, PA  15236					1951 Arthur Ave.

Elk Grove, Illinois 60007

Duewag AG						Envitech Automation Inc.

Koenigsbeager Strasse 100				180 Brunswick, Pointe-Claire

4000 Duesseldorf, Germany				QC Canada, H9RSPP9

FiberTech Engineering				Luminator Mass Transit

611 Rock Springs Road				Plano, Texas

Escondido, CA  92025

Lundahl Instruments Inc.	Sardo Bus and

429 So. Main						Coach Upholstery

Logan, Utah 84321	512 West Rosecrans Ave.			Gardena, CA 90248

# Sutrak Air Conditioning

6899 E. 49th Avenue					WABCO Transit Divison

Commerce City, Co  80022				Spartanburg, S.C.29304-0011

Small Business Participation

This Contract (vehicle portion only) has a 20.09% Disadvantaged Business Enterprise (DBE) participation goal.  Current DBE attainment1 based on the current contract amount2 is 15.63%.  Current DBE participation3 based on total actual amount paid-to-date to Contractor and total actual amount paid-to-date to DBEs is 23.96%.

When the reduction of the current contract amount2 is established at Contract close out, the Prime is expected to meet the DBE goal.  Fifty-two (52) DBE firms have been involved with this contract.  There were thirty-three (33) originally listed DBE subcontractors on the contract, of which thirteen (13) were substituted and seven (7) withdrew.  The Prime Contractor, Siemens, has demonstrated efforts to maximize DBE participation with the addition of nineteen (19) DBE subcontractors.

Original Award Amount			 $           215,370,314

Current Contract Amount2		 $           214,559,333

Total Actual Amount Paid to Date to Prime 	$           140,150,820

1Current Attainment = Total Actual Amount Paid-to-Date to Subs  ÷ Total Relevant Contract Amount

2Revelant Contract Amount = Original Contract Value + Contract Cost Modifications affecting DBE or SBE Scope of Work

3Current Participation = Total Actual Amount Paid-to-Date to Subs ÷ Total Actual Amount Paid-to-Date to Prime

| Subcontractor | Commitment | Current Attainment | Current Participation | Current Status |
| --- | --- | --- | --- | --- |
| AVW Electronics System | 0.36 % | 0.00 % | 0.00 % | Substituted |
| Alameda Group | 0.07 % | 0.00 % | 0.00 % | Substituted |
| American Sein Pro | 1.48 % | 0.06 % | 0.10 % | Performing |
| Artcraft Industries | 0.78 % | 0.00 % | 0.00 % | Substituted |
| Askeland Corporation | 0.38 % | 0.00 % | 0.00 % | Substituted |
| Automotive Products | 0.06 % | 0.00 % | 0.00 % | Withdrawn |
| Baszile Metals Service | 0.01 % | 0.00 % | 0.00 % | Substituted |
| Cordoba Corporation | 2.85 % | 2.41 % | 3.68 % | Complete |
| Dependable Machine | 0.00 % | 0.00 % | 0.00 % | Substituted |
| Dumont Electrical | 0.01 % | 0.00 % | 0.00 % | Substituted |
| ETA Technologies | 0.33 % | 0.02 % | 0.03 % | Complete |
| Electro Wire Inc. | 0.01 % | 0.00 % | 0.00 % | Substituted |
| Electro Optek Corporation | 0.08 % | 0.00 % | 0.00 % | Withdrawn |
| Fuji Electrical Components | 0.01 % | 0.00 % | 0.00 % | Substituted |
| Gainey Tool and Machine | 0.00 % | 0.00 % | 0.00 % | Withdrawn |
| Gupta Permold | 1.91 % | 1.91 % | 2.93 % | Exceeded / Complete |
| Hart and Sons | 0.03 % | 0.00 % | 0.00 % | Withdrawn |
| I/O Controls | 0.16 % | 0.00 % | 0.00 % | Withdrawn |
| Kormex Metalkraft | 0.04 % | 0.00 % | 0.00 % | Substituted |
| Langley Traffic Services | 0.01 % | 0.00 % | 0.01 % | Complete |
| Power Energy Industries | 0.02 % | 0.00 % | 0.00 % | Substituted |
| Power Rail Corporation | 2.53 % | 1.64 % | 2.51 % | Performing |
| Protech Metals | 0.01 % | 0.00 % | 0.00 % | Substituted |
| Quality Fabricating | 0.06 % | 0.01 % | 0.02 % | Performing |
| Royal Coach Autobody | 0.16 % | 0.00 % | 0.00 % | Withdrawn |
| SCIC | 1.03 % | 0.00 % | 0.00 % | Withdrawn |
| Top Tempo | 3.50 % | 4.85 % | 7.42 % | Exceeding |
| TransEd | 0.47 % | 0.12 % | 0.19 % | Substituted |
| Trost Sheet Metal Works | 0.02 % | 0.01 % | 0.02 % | Performing |
| Tubular Specialties | 0.11 % | 0.10 % | 0.15 % | Performing |
| Virginia Transformer | 0.19 % | 0.08 % | 0.12 % | Performing |
| WG Enterprises | 0.18 % | 1.13 % | 1.73 % | Performing |
| Warner Aircraft | 3.70 % | 0.06 % | 0.09 % | Complete |
| Alston Machine | N/A | 0.00 % | 0.01 % | Performing |
| B&B International | N/A | 0.64 % | 0.98 % | Performing |
| Brian NG Engineering | N/A | 0.20 % | 0.31 % | Complete |
| Czechmate Lumber | N/A | 0.34 % | 0.51 % | Performing |
| Ehmer Production Machine | N/A | 0.01 % | 0.01 % | Performing |
| Gardner Consulting | N/A | 0.39 % | 0.60 % | Complete |
| Gas Systems & Service | N/A | 0.06 % | 0.09 % | Performing |
| Goyal Industries | N/A | 0.09 % | 0.14 % | Performing |
| Jenkins/Gales/Martinez | N/A | 0.00 % | 0.01 % | Performing |
| J. L. Haley Enterprises | N/A | 0.72 % | 1.10 % | Performing |
| KLI Inc. | N/A | 0.01 % | 0.01 % | Performing |
| Lin Industries | N/A | 0.16 % | 0.24 % | Performing |
| Microphor Inc | N/A | 0.02 % | 0.04 % | Performing |
| Motive Corp | N/A | 0.19 % | 0.29 % | Performing |
| Ron Nunes Enterprises | N/A | 0.10 % | 0.16 % | Performing |
| Total Metal Products | N/A | 0.04 % | 0.06 % | Performing |
| TTA Manufacturing | N/A | 0.09 % | 0.14 % | Performing |
| Your Travel Agent | N/A | 0.01 % | 0.02 % | Performing |
| Sigma-Tech Int. Co. | N/A | 0.16 % | 0.24 % | Performing |
| TOTAL | 20.09% | 15.63 % | 23.96 % | Performing |

POSSIBLE CONFLICT OF INTEREST FORM FOR AGENDA ITEMS

THIS FORM MUST BE SUBMITTED WITH THE BOARD REPORT.

October 15, 2002

TO:		ETHICS DEPARTMENT		TELEPHONE EXT.	27312

FROM:		TOM BUTLER

SUBJECT:	P2000 LOS ANGELES STANDARD LIGHT RAIL VEHICLE

SIEMENS TRANSPORTATION SYSTEMS, INC.

Requesting authorization to negotiate and execute Change Order No. 35 to Contract No. P2000, Los Angeles Standard Light Rail Vehicle, with Siemens Transportation Systems, Inc., to replace existing passenger seat upholstery on 26 of the 52 Light Rail Vehiclesin the amount of $225,000 increasing the total contract value from $214,559,333 to $214,784,333.

Check all that apply:

IFB		RFP/RFQ	Amendment	Exercise of option 	Sole source	Increase in AFE

Change Order			Settlement agreement

Other (please specify):

Please list successful proposer/bidder:

Prime Contractor:		Siemens Transportation Systems, Inc.

7464 French Road

Sacramento, CA  95828

Klaus Roehmer

(916) 688-5014

POSSIBLE CONFLICT OF INTEREST FORM FOR AGENDA ITEMS

Reference Contract No. P2000, Change Order No. 35

SUBCONTRACTORS LIST

| Alston Machine Company (WBE) 2 Commerce Drive Pittsburgh, PA 15239 Ruth Ann Craft | Ehmer Production Machining Co. (DBE) 3903 Cavalier Road Garland, TX 75042 (872) 422-2882 |
| --- | --- |
| American Sein Pro (DBE) 115 East Church Street, Box 127 Saluda, SC 29138 (803) 445-8474 (804) Delores Watson B & B International (WBE) Rt. 1 Box 56 Hardaway, AL 36039 (334) 727-6370 | Envitech Automation Inc. 180 Brunswick, Point-Claire QC Canada H9RSP9 Fibertech Engineering Inc. 611 Rock Springs Road Escondido, CA 92025 (760) 735-6277 Blaise LeWark SR |
| Bombardier Transportation (Holdings) USA Inc. 1501 Lebanon Church Road Pittsburgh, PA 15236 | Gas Systems and Services (DBE) P.O. Box 2393 Orangeburg, SC 29116-2393 Jackie O. Nettles |
| Coach and Car Equipment corp. 1951 Arthur Ave. Elk Grove, Illinois 60007 | Goyal Industries (DBE) 210 E. 5th Street Mansfield, OH 44902 (419) 522-7099 |
| Czechmate Lumber Corp. (WBE) P.O. Box 231 Hinsdale, IL 60521-0231 (630) 794-9194 Julie McDrak | JL Haley Enterprises (DBE) 3632 Omec Circle Rancho Cordova, CA 95742 (916) 635-6665 Steve Butts |
| Duewag AG KoenigsBeager Strasse 100 4000 Duesseldorf, Germany | Jenkins/Gales and Martinez (DBE) 5933 West Century Boulevard Los Angeles, CA 90045 (310) 645-0561 Earl Gales |
| POSSIBLE CONFLICT OF INTEREST FORM FOR AGENDA ITEMS Reference Contract No. P2000, Change Order No. 35 |  |
| KLI Inc. (WBE), Lisa Jurgens 304 Roma Jean Pkwy Streamwood, Il 60107 (630) 213-1282 | Ron Nunes Enterprises (DBE) 6971 Sierra Court Dublin, CA 94568 (510) 828-0880 Buck Buckridge |
| Langley Traffic Service Inc. (DBE) P.O. Box 642 Feasterville, PA 19053-0642 (215) 638-9770 | Quality Fabricating, Inc. (WBE) 509 Hahntown Wendel Road Huntington, PA 15642 Betty M. Bozick |
| Lin Industries, Inc. (WBE) 175 St. Paul’s Rd. Hempstead, NY 11550 (516) 997-1996 Lin Widermuth | Sigma-Tech Int. Cooperation (DBE) 425 Kellway Circle Addison, TX 75244 |
| Lundahl Instruments Inc. 429 So. Main Logan, Utha 84324 | Sutrak Air Conditioning 6899 E. 49th Avenue Commerce City, Co |
| Luminator Mass Transit Products Plano, Texas | Top Tempo (DBE) 8530 Wilshire Boulevard Beverly Hills, CA 90211 (310) 855-2588 Linda McGuire |
| Microphor, Inc. (DBE) 452 East Hill Road Willits, CA 95490 (707) 459-5563 Ted Mayfield | Total Metal Products (DBE) 4040 Shilling Way Dallas, TX 75237 (214) 330-7453 Fred Garda |
| Motive Corporation (DBE) 1941 Jacks Hills Road Techachapi, CA 93561 (805) 823-7750 Sally Lawrence | Trost Sheet Metal Works (DBE) 1514 Liberty Street Erie, PA 16502 (800) 937-9033 Bill Adamski |
|  | Tubular Specialties Mfg. Inc. (WBE) 13011 S. Spring St. Los Angeles, CA 90061-168 (800) 225-5876 Pam Watts |
| POSSIBLE CONFLICT OF INTEREST FORM FOR AGENDA ITEMS Reference Contract No. P2000, Change Order No. 35 |  |
| Power Rail Corporation (DBE) 26 Windsor Avenue Mineola, NY 11501 (516) 739-0615 Gary Provenzano | WG Enterprises (DBE) 19260 E. Scott Place Denver, Colorado 80249 (303) 371-3717 Walter Gant |
| TTA Manufacturing (DBE) 27 Bank Street Hornell, NY 14843 (607) 324-0216 Pat Sullivan | WABCO Transit Division Spartanburg, SC 29304-0011 |
| Virginia Transformer Corp (DBE) 220 Glade View Drive, NE Roanoke, VA 24012 (703) 345-9892 Prabhat K. Jain | Your Travel Agent (DBE) 753 E. Main Street Spartanburg, SC 29302 (803) 583-3054 |