# CONSTRUCTION COMMITTEE

NOVEMBER 20, 2002

## PROJECT:	VEHICLE ACQUISITION PROJECT

#### CONTRACT: 	P2000, LOS ANGELES STANDARD LIGHT RAIL

VEHICLE, SIEMENS TRANSPORTATION SYSTEMS, INC.

ACTION:	CONTRACT MODIFICATION IN THE AMOUNT OF $593,278

### RECOMMENDATION

Authorize the Chief Executive Officer to execute Change Order No. 39 to Contract No. P2000, Los Angeles Standard Light Rail Vehicle, with Siemens Transportation Systems, Inc., to modify the propulsion system for the 52 Light Rail Vehicles in the amount of $593,278, increasing the Total Contract Value from $214,559,333 to $215,152,611.

Within Construction Committee authority:  Yes        No        N/A

BACKGROUND

Contract No. P2000 is a fixed price, federally funded procurement.  The scope of work consists of designing, manufacturing, inspecting, and delivering 52 Light Rail Vehicles.

On July 28, 1993, Contract No. P 2000, Los Angeles Standard Light Rail Vehicle, was awarded to Siemen Duewag Corporation, now Siemens Transportation Systems, Inc., in the amount of $215,370,314.  The notice to proceed was issued on February 25, 1994 with a completion date of October 31, 1998.

This request for approval of a modification to the vehicle propulsion system is the outgrowth of a claim filed by Siemens.

In 1997, after Siemens’ propulsion system had been designed, approved, and in production, a problem was identified in the system.  It did not cut off propulsion (vehicle power) within 0.5 second after emergency braking was applied to assure that the vehicle was not accelerating.  The 0.5 second application was imposed by the Automatic Train Control (ATC) contractor, Union Switch and Signal Inc. (US & S).

The requirement was a safety feature designated by US & S to assure that all vehicle power was immediately removed so the vehicles would stop within the calculated safe braking distance.

From identification of the problem, Siemens worked with the MTA to provide a solution, however, Siemens always maintained that such effort was out of scope and that they would submit a claim.  The solution finally agreed upon and implemented required hardware and software changes by Siemens and their subcontractor.  Consequently, Siemens submitted their claim.

Siemens’ claim has been reviewed and evaluated for merit by four MTA Construction and Administration Staff Personnel from non-P2000 projects and the contract administrator.  The consensus was that the claim had merit.  The MTA car consultant, LTK Engineering, also concurred with the merit finding.

Siemens submitted their claim proposal and it has been negotiated.  Details are outlined in Attachment A-1.

### FINANCIAL IMPACT

Funding of $593,278 for this action is included in the FY03 Budget in Cost Center 8510, Construction Contracts Line Item 50316, under Project No. 800150, Los Angeles Rail Car Project.

Potential for Cost Recovery:  Yes        No         N/A

Cost recovery will be explored.

ALTERNATIVES CONSIDERED

The MTA Board may reject this change, however the propulsion system has already been modified in order to make the vehicles suitable for Revenue Service on the Metro Green Line where they are currently operating.  Staff does not recommend this alternative.

ATTACHMENTS

Attachment A:		Procurement Summary

Attachment A-1:		Procurement History

Attachment A-2:		List of Subcontractors

Attachment B:		Contract Value Status Summary

Prepared By:	Nick Brown, Director Systems Integration

Tom Butler, Contract Administrator

________________________________

Dennis S. Mori

Interim Executive Officer, Construction

________________________________

Roger Snoble

Chief Executive Officer

BOARD REPORT ATTACHMENT A

PROCUREMENT SUMMARY

P2000, Los Angeles Standard Light Rail Vehicle

Siemens Transportation Systems, Inc.

|  | Contract No.: P2000 Change Order No. 39 |
| --- | --- |
|  | Recommended Vendor: |
|  | Name: Siemens Transportation Systems, Inc. | City: Sacramento, CA |
| 3. | Cost/Price Analysis Information: |
|  | Proposed Price: $685,059 | Recommended Price: $593,278 |
|  | B. Explanation of Significant Variances: Not Applicable |
|  | Historical Amount: Not Applicable |
|  | Contract Type: Firm Fixed Price |
|  | Procurement Dates: |
|  | A. Issued: Not Applicable |
|  | B. Advertised: Not Applicable |
|  | C. Pre-proposal Conference: Not Applicable |
|  | D. Proposals Due: Not Applicable |
|  | E. Pre-Qualification Completed: Not Applicable |
|  | F. Conflict of Interest Form Submitted to Ethics: October 2, 2002 |
|  | Small Business Participation: |
|  | A. %Goal in RFP: See Attachment A-2 | Date Small Business Evaluation Completed: February, 2002 |
|  | B. Contractor Commitment: See Attachment A-2 |
|  | Request for Proposal Information: |
|  | # Notifications Sent: Not Applicable | # Proposals Picked up: Not Applicable | # Proposals Received: Not Applicable |
|  | Evaluation Information: |
|  | A. Listing of Proposers: Vendor Name: Siemens Transportation Systems Inc | Proposal Amount: $685,059 | BAFO Amount: Not Applicable |
|  | Evaluation Methodology: Best Value (see Attachment A-1.C) |
| 10. | Protest Information: |
|  | A. Date Protest Period Ends: Not Applicable |
|  | B. Date Protest Received: Not Applicable |
|  | C. Disposition of Protest & Date: Not Applicable |
| 11. | Contract Administration Mgr: Tom Butler | Telephone No.: 922-7312 |
| 12. | Project Manager: Nick Brown | Telephone No.: 922-7207 |

BOARD REPORT ATTACHMENT A-1

PROCUREMENT HISTORY

P2000, LOS ANGELES STANDARD LIGHT RAIL VEHICLE SIEMENS TRANSPORTATION SYSTEMS, INC.

A.  Background on Contractor

The Siemens Group of companies is an international leader in electrical engineering and electronics, ranking twenty-fourth on the Fortune 500 list of global companies.  They are over 150 years old with sales of $66 Billion.

Siemens Transportation Systems, Inc. is headquartered in Sacramento, California.  It is a world leader in the transportation industry and is the U.S. subsidiary of the worldwide Transportation Systems Division of Siemens.  The Vehicle Division of Siemens Transportation Systems, Inc. is also located in Sacramento, California, and is the Siemens entity which is currently manufacturing the light rail vehicles for the MTA under the P2000 contract.

The Vehicle Division of Siemens Transportation Systems, Inc. has manufactured and delivered light rail vehicles for transit authorities in San Diego, Denver, Salt Lake City, St Louis, Portland, and Venezuela over the past 10 years.

To date, the P2000 contract is the first and only light rail vehicle contract that the MTA has issued to Siemens Transportation Systems, Inc.

B.  Procurement Background

The recommended modification to the propulsion system was accomplished over an extended period of time both at the Siemens Sacramento Facility and MTA Facilities.  Hardware deletions and additions, rewiring and software changes have been incorporated, tested, and approved in all vehicles.

Currently, delivery of the P2000 Vehicles is on-going and 41 vehicles (as of 10/7/02) have been conditionally accepted and are in revenue service.  Nine additional vehicles are on site and the two remaining vehicles should arrive on site by December.  Commissioning testing of the vehicles is continuing and all vehicles are scheduled to be accepted by December 31, 2002.

C.  Evaluation of Proposals

Siemens submitted a proposal of $685,059 for performing the required modifications to the propulsion system.

Based upon price/cost analysis, the MTA Estimating Department recommended a price of $571,431, a reduction of $113,628.  The car consultant recommended a price of $642,264, a reduction of $42,795.

D.  Cost/Price Analysis Explanation of Variances

Negotiations were finalized at a price of $593,278, a reduction of $91,331.  It is based on significant reductions in Siemens labor for testing, commissioning, quality assurance, and change engineering.  Based upon fact finding, clarifications, and negotiations discussions, the recommended price is considered fair and reasonable.

| Proposed Price | MTA Estimate | Negotiated Amount |
| --- | --- | --- |
| $685,059 | * | $593,278 |

*Price/cost analysis performed by the car consultant and reviewed and evaluated by the MTA Estimating Department as noted in Section C.

BOARD REPORT ATTACHMENT A-2

LIST OF SUBCONTRACTORS

P2000, LOS ANGELES STANDARD LIGHT RAIL VEHICLE

SIEMENS TRANSPORTATION SYSTEMS, INC.

Prime Contractor:	Siemens Transportation Systems, Inc.

Subcontractors:

Bombardier Transportation (Holdings) USA Inc.	Coach and Car Equipment

1501 Lebanon Church Road					Corporation

Pittsburgh, PA  15236						1951 Arthur Ave.

Elk Grove, Illinois 60007

Duewag AG							Envitech Automation Inc.

Koenigsbeager Strasse 100					180 Brunswick, Pointe-Claire

4000 Duesseldorf, Germany					QC Canada, H9RSPP9

FiberTech Engineering					Luminator Mass Transit

611 Rock Springs Road					Plano, Texas

Escondido, CA  92025

Lundahl Instruments Inc.	Sardo Bus and

429 So. Main	Coach Upholstery

Logan, Utah 84321						512 West Rosecrans Ave.

## Gardena, CA 90248

# Sutrak Air Conditioning	WABCO Transit Division

6899 E. 49th Avenue	Spartanburg, S.C.29304-0011

## Commerce City, Co  80022

Small Business Participation

This Contract (vehicle portion only) has a 20.09% Disadvantaged Business Enterprise (DBE) participation goal.  Current DBE attainment1 based on the current contract amount2 is 15.63%.  Current DBE participation3 based on total actual amount paid-to-date to Contractor and total actual amount paid-to-date to DBEs is 23.96%.

When the reduction of the current contract amount2 is established at Contract close out, the Prime is expected to meet the DBE goal.  Fifty-two (52) DBE firms have been involved with this contract.  There were thirty-three (33) originally listed DBE subcontractors on the contract, of which thirteen (13) were substituted and seven (7) withdrew.  The Prime Contractor, Siemens, has demonstrated efforts to maximize DBE participation with the addition of nineteen (19) DBE subcontractors.

Original Award Amount			 $           215,370,314

Current Contract Amount2		 $           214,559,333

Total Actual Amount Paid to Date to Prime	 $           140,150,820

1Current Attainment = Total Actual Amount Paid-to-Date to Subs  ÷ Total Relevant Contract Amount

2Revelant Contract Amount = Original Contract Value + Contract Cost Modifications affecting DBE or SBE Scope of Work

3Current Participation = Total Actual Amount Paid-to-Date to Subs ÷ Total Actual Amount Paid-to-Date to Prime

| Subcontractor | Commitment | Current Attainment | Current Participation | Current Status |
| --- | --- | --- | --- | --- |
| AVW Electronics System | 0.36 % | 0.00 % | 0.00 % | Substituted |
| Alameda Group | 0.07 % | 0.00 % | 0.00 % | Substituted |
| American Sein Pro | 1.48 % | 0.06 % | 0.10 % | Performing |
| Artcraft Industries | 0.78 % | 0.00 % | 0.00 % | Substituted |
| Askeland Corporation | 0.38 % | 0.00 % | 0.00 % | Substituted |
| Automotive Products | 0.06 % | 0.00 % | 0.00 % | Withdrawn |
| Baszile Metals Service | 0.01 % | 0.00 % | 0.00 % | Substituted |
| Cordoba Corporation | 2.85 % | 2.41 % | 3.68 % | Complete |
| Dependable Machine | 0.00 % | 0.00 % | 0.00 % | Substituted |
| Dumont Electrical | 0.01 % | 0.00 % | 0.00 % | Substituted |
| ETA Technologies | 0.33 % | 0.02 % | 0.03 % | Complete |
| Electro Wire Inc. | 0.01 % | 0.00 % | 0.00 % | Substituted |
| Electro Optek Corporation | 0.08 % | 0.00 % | 0.00 % | Withdrawn |
| Fuji Electrical Components | 0.01 % | 0.00 % | 0.00 % | Substituted |
| Gainey Tool and Machine | 0.00 % | 0.00 % | 0.00 % | Withdrawn |
| Gupta Permold | 1.91 % | 1.91 % | 2.93 % | Exceeded / Complete |
| Hart and Sons | 0.03 % | 0.00 % | 0.00 % | Withdrawn |
| I/O Controls | 0.16 % | 0.00 % | 0.00 % | Withdrawn |
| Kormex Metalkraft | 0.04 % | 0.00 % | 0.00 % | Substituted |
| Langley Traffic Services | 0.01 % | 0.00 % | 0.01 % | Complete |
| Power Energy Industries | 0.02 % | 0.00 % | 0.00 % | Substituted |
| Power Rail Corporation | 2.53 % | 1.64 % | 2.51 % | Performing |
| Protech Metals | 0.01 % | 0.00 % | 0.00 % | Substituted |
| Quality Fabricating | 0.06 % | 0.01 % | 0.02 % | Performing |
| Royal Coach Autobody | 0.16 % | 0.00 % | 0.00 % | Withdrawn |
| SCIC | 1.03 % | 0.00 % | 0.00 % | Withdrawn |
| Top Tempo | 3.50 % | 4.85 % | 7.42 % | Exceeding |
| TransEd | 0.47 % | 0.12 % | 0.19 % | Substituted |
| Trost Sheet Metal Works | 0.02 % | 0.01 % | 0.02 % | Performing |
| Tubular Specialties | 0.11 % | 0.10 % | 0.15 % | Performing |
| Virginia Transformer | 0.19 % | 0.08 % | 0.12 % | Performing |
| WG Enterprises | 0.18 % | 1.13 % | 1.73 % | Performing |
| Warner Aircraft | 3.70 % | 0.06 % | 0.09 % | Complete |
| Alston Machine | N/A | 0.00 % | 0.01 % | Performing |
| B&B International | N/A | 0.64 % | 0.98 % | Performing |
| Brian NG Engineering | N/A | 0.20 % | 0.31 % | Complete |
| Czechmate Lumber | N/A | 0.34 % | 0.51 % | Performing |
| Ehmer Production Machine | N/A | 0.01 % | 0.01 % | Performing |
| Gardner Consulting | N/A | 0.39 % | 0.60 % | Complete |
| Gas Systems & Service | N/A | 0.06 % | 0.09 % | Performing |
| Goyal Industries | N/A | 0.09 % | 0.14 % | Performing |
| Jenkins/Gales/Martinez | N/A | 0.00 % | 0.01 % | Performing |
| J. L. Haley Enterprises | N/A | 0.72 % | 1.10 % | Performing |
| KLI Inc. | N/A | 0.01 % | 0.01 % | Performing |
| Lin Industries | N/A | 0.16 % | 0.24 % | Performing |
| Microphor Inc | N/A | 0.02 % | 0.04 % | Performing |
| Motive Corp | N/A | 0.19 % | 0.29 % | Performing |
| Ron Nunes Enterprises | N/A | 0.10 % | 0.16 % | Performing |
| Total Metal Products | N/A | 0.04 % | 0.06 % | Performing |
| TTA Manufacturing | N/A | 0.09 % | 0.14 % | Performing |
| Your Travel Agent | N/A | 0.01 % | 0.02 % | Performing |
| Sigma-Tech Int. Co. | N/A | 0.16 % | 0.24 % | Performing |
| TOTAL | 20.09% | 15.63 % | 23.96 % | Performing |