CONSTRUCTION COMMITTEE

NOVEMBER 20, 2002

PROJECT:	CAPITAL PROGRAM RAIL SECTOR SUPPORT

ACTION:	APPROVE AWARD OF DESIGN-BUILD CONTRACTS FOR RAIL AND MAINTENANCE-OF-WAY FACILITIES CAPITAL PROJECTS

RECOMMENDATION

A.	The Board finds that awarding design/build contracts pursuant to Public Utilities Code Section 130242(a) will achieve for the MTA certain private sector efficiencies in the integration of the design, project work and components related to the real property renovation, repair and construction work at MTA facilities in Los Angeles County as defined by the projects listed on Attachment A (requires 2/3 vote); and

B. 	Authorize the Chief Executive Officer to solicit and award design-build contracts for renovation, repair and construction at MTA facilities, pursuant to Public Utilities Code Section 130051.9 (c).

# BACKGROUND

Capital Improvements to MTA Facilities, including Bus and Rail Facilities, Maintenance of Way, and other Capital Projects for renovation, repair and construction to be performed by third parties has been offered for traditional bid/build after staff has performed the design for a majority of projects. However, in the last two years, MTA has experienced success with design/build construction contracts in the Capital Program.  Staff is seeking opportunities to expand the use of this delivery system for current and future Capital Projects.

The attached list describes projects approved by the Board in the Fiscal Year 2003 budget for Capital Projects for facilities improvements. These or similar projects were selected because:

	A single point of responsibility for both design and construction is preferred;

	Staff project development resources are limited so more budgeted projects can be accomplished by adding design/build capability;

	Agency risk for design is shifted to Design/Builder, changes related to design are minimized;

	Agency will achieve schedule efficiency and significant time savings because design can proceed in parallel with some construction;

	Agency will save administrative costs due to combining the solicitation process with design and construction; save construction management and engineering resources during the construction phase; and minimize contractor-generated changes to reduce contract closeout time; and

	Projects as listed on Attachment A requiring standard or minimal design effort are chosen for design/build, as they are more conducive to being implemented by design/build contractors with general engineering and contracting capacity.

#### FINANCIAL IMPACT

There is no financial impact resulting from this action.  Funds for selected projects are included in the FY03 budget. In subsequent years, cost center managers and the Executive Officer will be accountable for budgeting the cost in future years.

ALTERNATIVES CONSIDERED

This work could be accomplished through separate design and construction contracts or through design prepared by Agency Staff and bid for construction. Staff does not recommend this approach. Staff believes that there are advantages to the MTA to have a single contractor responsible for all design and construction, primarily in the avoidance of certain project management, staff, administration and coordination costs, significant cost reductions in contracting, and reductions in the overall project schedule.

#### ATTACHMENT(S)

A.	Rail Sector Maintenance of Way Projects Delivery under Design/Build Contracts

Prepared by:		Ram Krishna, Director Project Engineering Systems

Aspet Davidian, Director Project Engineering Facilities

Suzanne Schmutzler, Contract Administrator Manager

_________________________________

Dennis S. Mori

Interim Executive Officer

Construction Project Management

_________________________________

Roger Snoble

Chief Executive Officer

ATTACHMENT A

RAIL SECTOR AND MAINTENANCE-OF-WAY PROJECTS

DELIVERY UNDER DESIGN/BUILD CONTRACTS

	Metro Blue Line Division 11 Expansion Program

	Metro Red Line Stations Entrance and Escalators Canopies, 14 Stations

	Metro Blue Line Transit Mall Station Redesign for 3 Car Operation, North Platform

	Metro Green Line Escalator Sumps Holding Tank, 9 Stations

	CCTV Surveillance of Materiel Storage Area in Division 11, 20, 21, 22, 61, 66 & 80

The projects listed above are potential candidates for delivery under a design/build procurement strategy.  MTA Facilities-Operations and Engineering departments will conduct final selection of design/build candidates through detail review of project scopes.