# CONSTRUCTION COMMITTEE

January 15, 2003

## PROJECT:		EASTSIDE LIGHT RAIL TRANSIT PROJECT

CONTRACT:	PS-4310-0964, EASTSIDE LRT PARTNERS, JV

PARSONS BRINCKERHOFF, JENKINS/GALES &

MARTINEZ, & BARRIO PLANNERS, INC.

ACTION:	AUTHORIZE THE CEO TO NEGOTIATE AND EXECUTE CHANGE ORDER NO. 9 FOR DESIGN SUPPORT DURING CONSTRUCTION SERVICES IN AN AMOUNT NOT TO EXCEED $2,430,660 AND ESTABLISH A CONTRACT CONTINGENCY FUND IN THE AMOUNT OF $243,066

### RECOMMENDATION

- Authorize the Chief Executive Officer to negotiate and execute Change Order No. 9 to Contract No. PS-4310-0964, with Eastside LRT Partners, a Joint Venture, consisting of Parsons Brinckerhoff, Jenkins/Gales & Martinez, and Barrio Planners, Inc., to provide Design Support During Construction services from January 2003 to January 2004, in an amount not to exceed $2,430,660, increasing the CWO Value from $28,572,170 to $31,002,830;

- Establishment of a contract contingency fund in the amount of $243,066 as an allowance for contract modifications; and

- Authorize the Chief Executive Officer to approve and execute contract modifications within this amount.

Within Construction Committee authority:	 Yes	    No     N/A

RATIONALE

This action is only for the first year of Design Support During Construction services.  The remainder of services will be negotiated with the consultant within the year and upon finalization, it will be submitted to the Board for approval.

Consultant will provide Design Support During Construction services to the MTA throughout the construction period.  The consultant will assist in responding to technical questions posed by plan holders; participate in pre-bid meetings;

issuance of addenda; manage the design Request For Information process; manage the Shop Drawing/Submittal review process; review and support issuance of change orders and contract modifications; participate in the resolution of issues between construction entities, design entities and third parties; perform periodic tours of each project site during the active phase of construction; coordinate the receipt of As-Built Drawings, and prepare Record Drawings as per MTA policy; evaluate Value Engineering change proposals as submitted by contractors/suppliers or the recommendations of an MTA Value Engineering team; review and evaluate the final design drawings and specifications submitted by the Design/Build contractor for conformance with the preliminary engineering design and contract performance specifications.

### BACKGROUND

The existing contract with Eastside LRT Partners for design services includes four (4) phases.  Phase I was Preliminary Engineering Design services.  Phase II was Final Engineering Design services for the Design/Bid/Build contracts - C0800 for the Tunnel Line Section and Underground Station Excavations and C0802 for the 101 Freeway Bridge Overcrossing.  This action will allow Eastside LRT Partners to proceed with Phase III - Design Support During Construction services.  Following Design Support During Construction services, Phase IV will entail Systems Activation.

### FINANCIAL IMPACT

The funding of $2,673,726 for this action is included in the FY03 budget in Cost Center 8510, Construction Contracts/Procurement under Project 800088, Eastside Light Rail Transit Project.  Since this is a multi-year contract, the cost center manager and Executive Officer will be accountable for budgeting the cost in future years, including any option exercised.

### ALTERNATIVES CONSIDERED

The Board could choose to not approve this action to authorize Design Support During Construction services at this time.  However, this alternative is not recommended because the designer of record is responsible for implementation of their design during construction.

### ATTACHMENTS

A	Procurement Summary

A-1	Procurement History

Prepared by:	Dennis S. Mori, Project Manager

Rick Wilson, Project Control Manager

___________________________________

Dennis S. Mori

Interim Executive Officer,

Construction Project Management

___________________________________

Roger Snoble

Chief Executive Officer

BOARD REPORT ATTACHMENT A

PROCUREMENT SUMMARY

|  | Contract Number: PS-4310-0964 |
| --- | --- |
|  | Recommended Vendors: Eastside LRT Partners, a Joint Venture |
| 3. | Cost/Price Analysis Information: |
|  | Bid/Proposed Price: $2,815,850 | Recommended Price: $2,430,660 |
|  | B. Details of Significant Variances: N/A |
|  | Contract Type: Cost-Plus-Fixed-Fee (CPFF) |
|  | Procurement Dates: Not Applicable to Contract Modifications |
|  | A. Issued: N/A |
|  | B. Advertised: N/A |
|  | C. Pre-proposal Conference: N/A |
|  | D. Proposals Due: N/A |
|  | E. Pre-Qualification Completed: N/A |
|  | F. Conflict of Interest Form Submitted to Ethics: N/A |
| 6. | Small Business Participation: |
|  | A. Bid Goal: N/A | Date Small Business Evaluation Completed: N/A |
|  | B. Small Business Commitment: 20.29% |
| 7. | Invitation for Bid/Request for Proposal Data: Not Applicable to Contract Modifications |
|  | Notifications Sent: N/A | Bids/Proposals Picked up: N/A | Bids/Proposals Received: N/A |
| 8. | Evaluation Information: |
|  | A. Bidders/Proposers Names: See 2 above | Proposal Amount: $2,815,850 | Best and Final Offer Amount: N/A |
|  | B. Evaluation Methodology: Cost Analysis |
| 9. | Protest Information: Not Applicable to Contract Modifications |
|  | A. Protest Period End Date: N/A |
|  | B. Protest Receipt Date: N/A |
|  | C. Disposition of Protest Date: N/A |
| 10. | Contract Administrator: DonCosta E. Seawell | Telephone Number: 922-1056 |
| 11. | Project Manager: Dennis Mori | Telephone Number: 922-7238 |

BOARD REPORT ATTACHMENT A-1

###### PROCUREMENT HISTORY

# BACKGROUND ON CONTRACTOR

Following full and open competition, the Board authorized award of this contract to the Eastside LRT Partners, a joint venture, consisting of Parsons Brinckerhoff, Jenkins/Gales & Martinez and Barrio Planners, Inc., for Phase I (Preliminary Engineering), with funding at the not-to-exceed amount of $20,859,000 plus five percent (5%) for future change orders.  The contract was subsequently negotiated at $18,959,501.  Phase II, Final Design was authorized in June 2002.

# PROCUREMENT BACKGROUND

In February 2002, the Board approved the project by accepting the Final Supplemental Environmental Impact Report and Study (FEIR/FEIS).  In April 2002, the Board approved the last part of Phase I of this project, Preliminary Engineering (PE).  In October 2002, the Federal Transit Administration approved a request to enter the Final Design Phase, Phase II, and it is scheduled to complete by January 2003.  Phase III, Design Support During Construction and Bid Services will commence upon Board approval of this action.

The Diversity and Economic Opportunity Department recommended a 20.29% Small Business Enterprise participation goal for this procurement.

# C.	EVALUATION OF PROPOSAL

The MTA Project Office, Office of Procurement and County Counsel have reviewed the facts underlying each change notice and concur that they have been merited under the terms and conditions of the Contract and Public Utilities Code §130243.  The Management Audit Services Department will complete the required audit of the changes and all issues will be resolved prior to execution of the change orders.

D.  COST/PRICE ANALYSIS EXPLANATION OF VARIANCES

| PROPOSED AMOUNT | MTA ESTIMATE | NEGOTIATED AMOUNT |
| --- | --- | --- |
| $ 2,815,850 | $ 3,005,720 | $ 2,430,660 |

The final negotiated amount has been determined to be fair and reasonable, based upon compliance with all requirements of MTA Procurement, including fact-finding, clarifications, cost analysis, legal and pre-award audit.