#### PLANNING & PROGRAMMING COMMITTEE

# JULY 17, 2002

SUBJECT:	CONTRACT NO. PS-4320-1137,

COMMUNITY LINKAGES STUDY – CLUSTER B

CONTRACT AMENDMENT NO. 2

ACTION:	EXECUTE CONTRACT AMENDMENT NO. 2 DUE TO ADDITIONAL REQUIRED WORK

RECOMMENDATION

Authorize the Chief Executive Officer (CEO) to negotiate and execute Amendment No. 2 to Contract Number PS-4320-1137-B with Barrio Planners Incorporated (BPI), to increase cost for an amount not to exceed $78,980.59 increasing the Total Contract Value from $232,178.33 to an estimated total of $311,158.92 and extending the term of this contract to December 31, 2003 for additional work on the Gold Line Eastside Extension to provide support on the environmental clearance on the reconfiguration of Ramona High School.

### ISSUE

On December 12, 2002, the MTA Board directed staff that as part of the authorization given to the CEO to execute the agreement with the Los Angeles Unified School District (LAUSD) for the reconfiguration of Ramona Opportunity High School (School), MTA was to be the lead on the community outreach efforts.  Following the MTA Board’s directive, MTA staff identified the Community Linkages Study work as the method by which consensus planning efforts could be performed in support of reconfiguring the School.  Authorization to initiate work was given by the CEO in Amendment 1, for the amount of $41,993.33.  This amount is within the Board delegated authority of the CEO to amend a contract.

With Board authorization, BPI will increase the level of effort in their Community Linkages Study contract with MTA to cover the full level of effort needed for this work.  The increase to cover the full level of effort will be for an amount of $78,980.59 and will surpass the Board delegated authority to the CEO for contract amendments.   BPI will then complete their work on the consensus planning efforts around the Indiana Station in support of the reconfiguration of the School.

ALTERNATIVES CONSIDERED

The MTA Board may request that this effort be re-opened to the competitive bid process so that other firms may bid on the work requested.  Based on the fact that BPI

has been hired to perform planning related to the Indiana Station, the work to be performed by BPI would be duplicated if another firm is hired to conduct the consensus planning efforts adjacent to the School.  In addition, the schedule to procure for a new firm to perform the MTA Board requested effort creates schedule conflicts with LAUSD’s schedule to conduct public hearings and environmentally clear the reconfiguration site.

The MTA Board may elect to not execute this amendment.  By doing so, LAUSD will be solely responsible for community outreach for the reconfiguration project.  This would be in contradiction to the MTA Board direction received on December 12, 2002.

FINANCIAL IMPACT

The funding of $78, 908.59 for this amendment is included in the FY 2004 budget in Cost Center 4320, Central Area Planning Team, under Project Number 800088, Community Linkages.  This amendment will surpass the Board delegated authority to the CEO to perform contract changes.

BACKGROUND

On December 2, 2002, MTA staff awarded a letter contract, in the amount of $30,000 in accordance with staff’s Board delegated authority, to BPI to conduct the Community Linkages Study at the Boyle Heights/Mariachi Plaza Station, the Soto Station, and the Indiana Station.  The results of the Community Linkages Study will direct and guide current and future improvements adjacent to the station.  The study is identified as a mitigation measure to the Metro Gold Line Eastside Extension project.

On December 12, 2002, the MTA Board authorized the CEO to enter into an agreement with LAUSD to reconfigure the School located adjacent to the Indiana Station.  The MTA Board also directed that MTA should lead the community outreach efforts related to the reconfiguration of the School.

MTA staff identified the Community Linkages Study work as the method by which consensus- planning efforts could be performed in support of reconfiguring the School.  The additional consensus planning efforts included organizing and assisting MTA in the presentations to property owners that are being directly affected by the reconfiguration, assisting MTA in presenting to the Review Advisory Committee, and assisting LAUSD on their efforts during the design and environmental clearance of the School.  These efforts entailed added time and cost for this study but were necessary to insure timely implementation of the reconfiguration alternative.

ATTACHMENTS

- Procurement Summary

A-1.  Procurement History

A-2.  List of Subcontractors

Prepared by:	Ray Sosa, Transportation Planning Manager

Diego Cardoso, Director, Central Area Planning Team

| James L. de la Loza Executive Officer Countywide Planning & Development |  |  |
| --- | --- | --- |

Roger Snoble

Chief Executive Officer