PDA/HANDHELD DEVICES - TO VIEW WITH GRAPHICS CLICK HERE Thursday, October 14, 2010 20101014-1 SR-60 High Occupancy Vehicle (HOV or carpool) Lane Opens to Traffic from the San Gabriel River Freeway (I-605) to the Orange Freeway (SR-57) Demolition of the Skirball Bridge to Conclude Ahead of Schedule Expo Line – Project Status Open House Expo Construction Notice Metro Orange Line Extension Construction Notice SR-60 High Occupancy Vehicle (HOV or carpool) Lane Opens to Traffic from the San Gabriel River Freeway (I-605) to the Orange Freeway (SR-57) This morning, Supervisor and Board Chair Don Knabe joined Caltrans District Director Mike Miles and California Highway Patrol Captain Dan Minor for the opening of the westbound Pomona Freeway (SR-60) High Occupancy Vehicle (HOV) lane from the San Gabriel River Freeway (I-605) to the Orange Freeway (SR-57), completing a $122.6 million project that added 11.5 miles of new HOV lanes in both directions, including the widening of several ramps and construction of sound walls at various locations. The eastbound HOV lane opened on September 27, 2010. HOV lanes save users an average of one minute per mile vs. mixed-flow lanes. Each vehicle in an HOV lane removes two cars from the mixed-flow lanes, reducing congestion and improving highway speeds. A reporter with KNX radio interviewed Chair Knabe. The story will run through this evening. Demolition of the Skirball Bridge to Conclude Ahead of Schedule The demolition of the northern half of the Skirball Center Drive Bridge continues to progress ahead of schedule. Kiewit Infrastructure West Co., the construction contractor for the I-405 Sepulveda Pass Improvements Project, plans to conclude demolition activities tonight, completing this work in three nights instead of the projected five. For tonight’s final night of demolition, the contractor will demolish the span of the Skirball Bridge that is located over the northbound Skirball Center Drive off-ramp. The updated schedule and closures for tonight’s work activity is as follows: Full northbound directional freeway closure from 12:00 a.m. to 5:00 a.m. from Getty Center Drive to Ventura Blvd. The Skirball Bridge will close at 10:00 p.m. The northbound Skirball off-ramp will close at 7:15 p.m. The southbound Skirball ramps will close at 9:00 p.m. Media Relations has issued a news release http://www.metro.net/news/simple_pr/oct-14-2010-skirball-bridge-demolition-work-freewa/ Expo Line – Project Status Open House Please find attached an invitation to an upcoming Project Status Update Open House for the Downtown and Mid-Corridor segments of the Expo Light Rail Line taking place on Thursday, October 28, 2010 from 6:30 p.m. to 8:00 p.m. This meeting will provide an update on construction progress and information on upcoming construction activities. http://libraryarchives.metro.net/DB_Attachments/101014_Expo_Project_Status_Update.pdf Expo Construction Notice As part of the construction of the Expo Line project, work crews will intermittently stop traffic on Washington Boulevard at National Boulevard for construction of the Venice/Robertson Aerial Structure. Construction will take place on Monday, October 18, 2010 from 9:00 a.m. to 3:00 p.m. Please click here to view the construction notice. http://libraryarchives.metro.net/DB_Attachments/101410_EXPO_Notice_BBII_Washington-National_Traffic_Control.pdf Metro Orange Line Extension Construction Notice As part of the utility relocation activities on Lassen Street, Time Warner will start undergrounding their overhead lines on Lassen from Remmet to Canoga Avenue. This activity will require intermittent soft lane closures on Lassen Street. Beginning midnight Sunday, October 24, 2010, Time Warner will work around the clock until Friday, November 5, 2010, when the undergrounding of their cable is expected to be completed. Please click here to view the construction notice. http://libraryarchives.metro.net/DB_Attachments/101014_Lassen_night_work_for_Time_Warner_cable_undergrounding.pdf Metro.net Home ¦ Press Room ¦ Projects & Programs ¦ Meeting Agendas ¦ Riding Metro ¦ Metro Library